# Test Completion Report

Table of Contents

# 1	Test Completion Report — Ogma Library

Tested scope: automated code-level behavior at commit 26df98322b7934919ddaba513ac02d9aaa44edbb, including representative requirement FR-LIB-001 and the complete trace set maintained in SRS Section 8. Disposition: automated gate PASS; public beta and production release NO-GO because platform, security, accessibility, performance, packaging, legal, and commercial acceptance remain open.

| Field | Value |
| --- | --- |
| Project | Ogma Library |
| Baseline | v2.1 review baseline |
| Run date | 2026-08-13 |
| Implementation commit | 26df98322b7934919ddaba513ac02d9aaa44edbb |
| Command | dotnet test OgmaLibrary.sln -c Release --nologo -v minimal |
| Environment | Windows developer workstation; .NET 10; not W-REF-01 or M-REF-01 |
| Result | Canonical Release suite PASS at code-test scope |

## 1.1	Execution Result

| Test project | Passed | Failed | Skipped | Runner duration |
| --- | --- | --- | --- | --- |
| OgmaLibrary.Tests.Architecture | 37 | 0 | 0 | 8 s |
| OgmaLibrary.Tests | 637 | 0 | 0 | 2 min 17 s |
| OgmaLibrary.Tests.Ui | 126 | 0 | 0 | 31 s |
| Total | 800 | 0 | 0 | Canonical command completed successfully |

The source tree contains 626 [Fact]/[Theory] declarations across 120 declaring files; data-driven theories expand the executed count. This run supersedes the 2026-07-06 report in which NuGet audit blocked the canonical command and a diagnostic run had one failure.

## 1.2	Dependency Audit

dotnet list OgmaLibrary.sln package --vulnerable --include-transitive completed on 2026-08-13 and reported no vulnerable packages for all 10 projects. The earlier SQLitePCLRaw.lib.e_sqlite3 2.1.10/NU1903 blocker is closed in the inspected repository, which now references SQLitePCLRaw.bundle_e_sqlite3 3.0.3 and EF Core SQLite 10.0.9.

## 1.3	Evidence Classification

PASS means the canonical Release command completed and the 800 executed automated cases passed on the stated workstation and commit. It does not establish:

- Windows/macOS parity from a current CI run or a physical Mac;

- W-REF-01/M-REF-01 performance acceptance;

- live WebView2/WKWebView, multi-machine LAN, hostile-network, packaging, signing, notarisation, update, or rollback behavior;

- WCAG 2.2 AA conformance or representative-user usability;

- security assessment, SAST/DAST, penetration testing, malicious-PDF isolation, or supply-chain release approval;

- legal/privacy approval for off-device AI or schools/minors; or

- product/customer acceptance, pricing, licensing, support, or production readiness.

## 1.4	Release Verdict

Automated code gate: PASS.
Public Beta / production gate: NOT ASSESSED / NO-GO pending the Phase 19–23 evidence and owner approvals listed above.