# Internal Audit Report — Documentation Baseline v2.0 and As-Built System

| Field | Value |
| --- | --- |
| Project | Ogma Library |
| Document | Internal Audit Report |
| Owner | Chwezi Core Systems |
| Author | Peter Bamuhigire, Lead Consultant, Chwezi Core |
| Version | 2.0 |
| Date | 2026-07-06 |
| Status | Draft for owner sign-off |
| Standard basis | ISO/IEC 27001:2022 §9.2 (internal audit), IEEE 1012-2016 (V&V) |
| Classification | Confidential — Internal Use Only |

## 1. Audit Scope and Objective

This internal audit assesses (a) the Ogma Library documentation baseline v2.0 (Phases 01–09 deliverables in this workspace) and (b) the as-built system at C:\wamp64\www\Ogma-Library (grand-plan Phases 00–18, 294 commits, 2026-05-30 to 2026-06-03), against the audit criteria in §2. The objective is ISO/IEC 27001 §9.2-style assurance that the documentation conforms to the engine's own requirements and reflects reality, and that nonconformities carry owned, dated corrective actions.

In scope: _context/, 07-agile-artifacts/, 08-end-user-documentation/, 09-governance-compliance/ (including the DPIA, risk register, and traceability rollup), and the SRS/PRD/design baseline they trace to. Out of scope: the ADR catalog content under 09-governance-compliance/05-adr/ (separately owned this cycle) and legal review of any jurisdictional data-protection position.

## 2. Audit Criteria

- Engine validation gates (python -m engine validate Ogma-Library): phase 07 (DoR/DoD/sprint/retro/velocity checks), phase 08 (user manual with screenshots, release notes with FR traceability, FAQ ≥ 5 Q&A), phase 09 (audit report present, registries, NFR threshold dedup), and the hybrid gate (dor-dod coupling, baseline traces).

- The IEEE 1012 V&V Standard Operating Procedure in the engine CLAUDE.md: correctness, consistency, completeness, verifiability; fail-tag protocol.

- The anti-AI-slop gate (09-governance-compliance/28-anti-ai-slop): zero fiction, specificity floor, verify-before-emit, no banned vocabulary without metrics.

- _context/build-status.md as the canonical as-built digest: every status claim in a deliverable must agree with it.

## 3. Method

Documents were checked against the criteria by inspection; implementation-status claims were sampled against the codebase (git log, src/ and tests/ greps for AnnotationLayerService, CitationService, SplitViewViewModel wiring, NotImplementedException in AdvisorService, absence of WorkEdition and command-palette code); FR counts were re-derived from _context/features.md.

## 4. Findings

Severity: Critical (unsafe/non-compliant), Major (must fix before release), Minor (should fix), Observation (no compliance impact). Status: Remediated (in v2.0) or Open.

| # | Finding | Severity | Evidence | Status | Corrective action / follow-up |
| --- | --- | --- | --- | --- | --- |
| F-1 | v1.0 Phase 07 artifacts contained a fictional Sprint-01 retrospective and seeded velocity for sprints that never ran | Critical (integrity) | v1.0 retrospective.md, velocity.md (removed) | Remediated 2026-07-06 | v2.0 rebuilt from git evidence; anti-slop U3 (verify-before-emit) added to the Phase 07 production checklist |
| F-2 | v1.0 documentation asserted or implied a go-live/delivery state that never occurred | Critical (integrity) | v1.0 status sections vs. git history (no release, no packaging config) | Remediated 2026-07-06 | All v2.0 deliverables state "development snapshot; Phases 19–23 outstanding" |
| F-3 | PRD/vision content was stale against the expanded product (no LAN/classroom/school scope) | Major | v1.0 _context/features.md (6 modules) vs. codebase Phases 16–18 | Remediated 2026-07-06 | _context/ v2.0 carries the closed 11-module, 101-FR inventory with per-FR status |
| F-4 | NFR contradictions: NFR-PROD defaults and NFR-OGMA budgets stated different unlabelled numbers for the same attributes | Major | v1.0 SRS §5.4 open item | Remediated 2026-07-06 | Conflict-resolution rule recorded in _context/reference-hardware.md (NFR-OGMA binds at MVP scale; NFR-PROD is the labelled V1 target); phase09 NFR-dedup gate re-run required at next validate |
| F-5 | Traceability was group-only: goals mapped to FR groups with no story/status resolution | Major | v1.0 SRS §8 table | Remediated 2026-07-06 | Governance rollup at 01-traceability-matrix/traceability-matrix.md (101/101 FRs traced; gaps logged G-1..G-5); per-FR SRS §8 refresh remains open (F-10) |
| F-6 | Phases 19–23 have no execution evidence: hardening, performance acceptance, WCAG audit, es/it/de, packaging, launch | Major | _context/build-status.md "Not yet implemented"; no packaging config in repo | Open | Forward sprint plan Sprints 1–6 (2026-07-13 to 2026-10-02); performance figures remain trend-only until Phase 20 |
| F-7 | Premium PNG icon procurement from the owner is outstanding; placeholders/stock icons in use — a release blocker by policy | Major | _context/build-status.md; grand plan principle 8 | Open | Retrospective action A-3, product owner, due 2026-08-21 (before Sprint-4 packaging) |
| F-8 | OGMA0001 hard-coded-string analyzer not built; en/fr rule enforced only by convention plus pseudolocale tests | Minor | _context/build-status.md | Open | Retrospective action A-2, engineering lead, due 2026-07-24 |
| F-9 | EF Core 9.0.16 on net10.0 with mixed 9.x/10.x Microsoft.Extensions packages; alignment decision recorded as ADR-0014 but not executed | Minor | _context/build-status.md; repo package references | Open | Retrospective action A-4, engineering lead, due 2026-07-31 |
| F-10 | SRS §8 traceability table and _registry/baseline-trace.yaml still reflect the v1.0 module set and story set (US-001..020) | Major (governance) | SRS §8 rows end at FR-AI; registry story count 20 | Open | Registry re-sync and SRS §8 refresh, QA/verification, due 2026-07-17 (retrospective action A-7); the hybrid gate will fail honestly until done |
| F-11 | Repo CLAUDE.md/CHANGELOG.md stale ("Phases 00–02") and duplicate ADR trees with one duplicated number in the codebase | Minor | git working tree; _context/build-status.md | Open | Retrospective action A-1, engineering lead, due 2026-07-17 |
| F-12 | LAN/classroom verification evidence recorded on Windows only | Minor | "test: record phase 16 windows lan verification" commit | Open | Retrospective action A-5, QA/verification, due 2026-08-07 |
| F-13 | Classroom mode processes minors' data but v1.0 DPIA covered only the single-user product | Major (compliance) | v1.0 DPIA §1 ("no third-party PII baseline") vs. FR-CLIENT/FR-ADMIN scope | Remediated 2026-07-06 | DPIA v2.0 expanded: classroom processing inventory, minors-specific risks, trigger register (03-dpia/); target-jurisdiction owner decision remains open (F-14) |
| F-14 | Target jurisdictions for classroom deployments undecided; lawful-basis and cross-border analysis cannot be finalised | Major (compliance) | [CONTEXT-GAP] carried in DPIA §2.7 | Open | Owner decision requested by 2026-08-21 (before any classroom pilot); DPIA holds a configurable-jurisdiction, GDPR-aligned baseline meanwhile |

## 5. Analysis Against the Four V&V Dimensions

- Correctness — v2.0 deliverables were sampled against the codebase with no false capability claim found; the two deliberate stubs (FR-READ-012, FR-AI-008) are disclosed everywhere status is stated. The v1.0 corpus failed this dimension (F-1, F-2).

- Completeness — the FR inventory is closed at 101 and fully traced (G-1 gaps are scheduled scope, not undocumented scope); end-user documentation now exists with manual, installation guide, FAQ (17 Q&A), and release notes.

- Consistency — statuses are single-sourced from _context/build-status.md; the NFR dual-number defect is resolved by the recorded precedence rule (F-4). Residual inconsistency is confined to the v1.0-era SRS §8 and registry (F-10).

- Traceability — bidirectional at rollup level (goals ↔ modules ↔ stories ↔ status); per-FR test-case linkage lives in SRS §8 and is stale pending F-10.

## 6. Conclusion and Recommendation

Conditional Pass. No Critical finding remains open. Seven findings are open (F-6 through F-12 excluding remediated ones, plus F-14), all Major or Minor, each with a named owner-role and due date between 2026-07-17 and 2026-08-21. Release of any public build remains blocked by policy until F-6 (Phase 20 acceptance at minimum), F-7 (icons), and — for any classroom deployment — F-14 (jurisdiction decision) close.

Follow-up audit checkpoints:

- 2026-07-17 — verify F-10 and F-11 closure (registry re-sync, repo doc truth).

- 2026-08-07 — verify F-8, F-9, F-12 closure at Sprint-2 review.

- 2026-08-21 — verify F-7 and F-14 owner decisions before Sprint-4 packaging.

- Phase 20 closure — re-audit F-6 evidence (formal NFR acceptance) before any release-candidate build.

## 7. Revision History

| Version | Date | Change |
| --- | --- | --- |
| 2.0 | 2026-07-06 | First internal audit at documentation baseline v2.0; records v1.0 defects and their remediation |

## Annex B — AI-Slop Audit Verdict (skill 29, run 2026-07-06)

- Verdict: A (Clean — ship). Genericness signals: 0 banned-vocabulary occurrences in assertive text across 110 markdown files (1 match is the PRD's own prohibition clause quoting the banned words; "fast-forward" is a git term).

- Tag discipline: all [TRACE-GAP]/[VERIFIABILITY-FAIL]/[SMART-FAIL] occurrences in Phase 05 documents are declared coverage-gap records per the V&V SOP (each names its owner and closure phase), not unresolved review scaffolding; the 9 [CONTEXT-GAP] occurrences are the honest open register (icons, pricing, jurisdictions, ISBN precision floor, Phase 19-23 evidence).

- Fictional-completion scan: 0 pre-checked gates; the go-live checklist shows 21 unchecked items under waiver WAIVE-001; the test-completion report leads with a blocked canonical run and 1 real test failure.

- Fixes applied during audit: 2 ADR decision-driver adjectives replaced with measurable phrasing (ADR-0003 bridge validation, ADR-0004 extraction quality).