# Test Completion Report — Ogma Library

| Project | Ogma Library |
| --- | --- |
| Owner | Chwezi Core Systems |
| Author | Peter Bamuhigire, Lead Consultant, Chwezi Core |
| Version | 2.0 |
| Status | Draft for owner sign-off |
| Run date | 2026-07-06 |
| Solution | C:\wamp64\www\Ogma-Library\OgmaLibrary.sln (.NET 10, Debug) |
| Command of record | dotnet test OgmaLibrary.sln --nologo -v q |

## 1. Headline: the Canonical Run Is Blocked; a Diagnostic Run Completed With 1 Failure

Two runs were executed on 2026-07-06 and both are reported. In the diagnostic run 789 cases were tested and each per-project result below was read directly from the runner output; nothing in this report is projected or assumed.

### 1.1 Canonical run — BLOCKED at NuGet restore

The command of record fails before any test executes. TreatWarningsAsErrors=true (solution-wide via Directory.Build.props) promotes the NuGet audit warning NU1903 to a restore error in all 6 projects that transitively reference SQLitePCLRaw.lib.e_sqlite3 2.1.10, which carries a known high-severity advisory:

error NU1903: Warning As Error: Package 'SQLitePCLRaw.lib.e_sqlite3' 2.1.10 has a
known high severity vulnerability, https://github.com/advisories/GHSA-2m69-gcr7-jv3q

Affected projects: OgmaLibrary.App, OgmaLibrary.Infrastructure, OgmaLibrary.Workers, OgmaLibrary.Tests, OgmaLibrary.Tests.Ui, OgmaLibrary.Tests.Architecture. Until the transitive dependency is bumped (owned action, Section 4), the repository does not build or test in its canonical configuration. This is the strict-gate design working as intended — the same gate would have blocked CI.

### 1.2 Diagnostic run — completed (audit disabled for this run only)

To obtain real execution numbers, one diagnostic run was made with -p:NuGetAudit=false (leaves all compiler warnings-as-errors intact; a first attempt with -p:NoWarn=NU1903 was discarded because a command-line NoWarn overwrites the props-level CS1591 suppression and fails the build for an unrelated reason). Results:

| Test project | Total | Passed | Failed | Skipped | Duration |
| --- | --- | --- | --- | --- | --- |
| OgmaLibrary.Tests.Architecture | 35 | 35 | 0 | 0 | 10 s |
| OgmaLibrary.Tests (unit/integration) | 628 | 627 | 1 | 0 | 1 m 13 s |
| OgmaLibrary.Tests.Ui (Avalonia headless) | 126 | 126 | 0 | 0 | 2 m 36 s |
| Total | 789 | 788 | 1 | 0 | ≈ 4 m (sequential) |

The 789 executed cases expand from 616 [Fact]/[Theory] declarations across 152 test files (theories expand to multiple cases).

## 2. The One Failing Test

- Test: OgmaLibrary.Tests.Metadata.HealthDashboardTests.BatchEnrichment_2000Books_CompletesWithRetry

- Catalogue check: DC-META-005 (29119-deterministic-checks.md) — batch enrichment of the 2,000-book corpus completes with retry under induced provider errors (FR-META-006).

- Risk class: R5 functional (batch-enrichment completion), with an R3 flavour if the cause is a timeout at corpus scale. It is not an R1/R2 blocker class, but the exit criterion in Test Strategy Section 1.6 (100% pass) is not met while it stays red.

- Disposition: open defect; owner Peter Bamuhigire; to be root-caused before the Phase 19 entry gate (Test Strategy Section 9.1 makes a green suite an entry criterion).

## 3. Environment and Evidence Classification

- Hardware: developer workstation (Windows 11 x64) — not reference hardware. Per docs/governance/REFERENCE-HARDWARE.md, everything in this report is trend-only evidence. Durations above characterize this machine's run, not any NFR. No W-REF-01 or M-REF-01 measurement exists for any NFR-OGMA budget.

- Runner: xUnit 2.9.3, Microsoft.NET.Test.Sdk 17.14.1, .NET 10 SDK, Debug configuration.

- The macOS half of the CI matrix (.github/workflows/ci.yml runs both) was not executed in this local run; cross-platform status is not asserted here.

## 4. Known Gaps and Owned Actions

| # | Gap / action | Owner | Target |
| --- | --- | --- | --- |
| 1 | Bump the SQLitePCLRaw transitive dependency to clear GHSA-2m69-gcr7-jv3q so the canonical command runs unmodified (part of the EF Core 9.x-on-net10.0 dependency review in _context/build-status.md) | Peter Bamuhigire | Before Phase 19 entry |
| 2 | Root-cause and fix BatchEnrichment_2000Books_CompletesWithRetry | Peter Bamuhigire | Before Phase 19 entry |
| 3 | Phases 19–23 evidence outstanding: SAST baseline, reference-hardware NFR acceptance (all performance budgets trend-only today), WCAG 2.2 AA audit, packaging/signing/update-path tests, beta-soak SLO evidence | Peter Bamuhigire | Phases 19–23 per Test Strategy Section 9 |
| 4 | No reference-hardware acceptance run of any kind has occurred; G3/G4 remain unevidenced | Peter Bamuhigire | Phase 20 |
| 5 | Re-record this report from a green canonical run (no diagnostic flags) once actions 1–2 land | Peter Bamuhigire | Next recorded run |

## 5. Verdict

The suite is 1 test away from green at 788/789 (99.87% pass), architecture and UI layers fully green — but the canonical build gate is red at restore, and by this project's own standards a diagnostic-flag run does not satisfy the exit criteria. Status: not accepted; two owned defects block a clean record. This report supersedes any earlier document implying a fully passing estate.