# Internal Audit Report

Table of Contents

# 1	Internal Audit Report — Ogma Library Baseline v2.1

| Field | Value |
| --- | --- |
| Audit date | 2026-08-13 |
| Documentation baseline | v2.1 Kaizen overhaul |
| Implementation inspected | C:\wamp64\www\Ogma-Library, commit 26df98322b7934919ddaba513ac02d9aaa44edbb |
| Verdict | Documentation release pack PASS; product public beta/production NO-GO |
| Evidence rule | Code/test evidence never implies platform, security, legal, accessibility, commercial, or production acceptance |

## 1.1	1. Objective and Method

The audit reconciled the project workspace with the implementation repository, reran the SRS engine gates, inspected commercial/finance and design obligations, rebuilt every controlled Word artifact, and retained hashes and render checks. The independent first-cycle audit scored the inherited baseline 46.2/100 and identified empty exports, stale DOCX, conflicting requirement statuses, an obsolete dependency blocker, and unsupported completion language.

## 1.2	2. Current Evidence

- Canonical Release execution: 800 passed, 0 failed, 0 skipped (637 core, 126 UI, 37 architecture).

- Package vulnerability audit: no vulnerable package reported across 10 projects at the inspected commit.

- Requirements status: 87 Code/test evidence, 5 Partial, 9 Planned; 101 total.

- Runtime: .NET 10, EF Core SQLite 10.0.9, Microsoft.Extensions 10.0.9, Avalonia 11.3.17, 11 EF migrations.

- Export truth: only the v2.1 allow-list may enter export/; hashes and rendering evidence are in the Kaizen pack.

## 1.3	3. Findings

| ID | Finding | Severity | Status / gate |
| --- | --- | --- | --- |
| F-01 | July DOCX and empty export folder did not represent current Markdown | Major | Remediated by v2.1 regeneration and explicit export manifest |
| F-02 | SRS, HLD, governance rollup, and agile artifacts used conflicting “Implemented/Done/As-built” claims | Critical integrity | Remediated to Code/test evidence / Partial / Planned; product release remains NO-GO |
| F-03 | July NU1903 and EF 9 statements were obsolete | Major | Remediated; ADR-0016 and current test/audit evidence control |
| F-04 | FR-AI-008, FR-CAT-007, split view, school-policy storage, and unavailable adapters were obscured by phase-complete language | Major | Disclosed; must close or be excluded before the relevant release scope |
| F-05 | Security, malicious-PDF isolation, real-platform LAN/WebView/PDF, performance, WCAG, packaging, signing, rollback, and beta evidence are absent | Critical release | Open; public beta/production NO-GO |
| F-06 | Target school jurisdiction, minors' processing approval, provider terms, and classroom-controller pack are incomplete | Critical compliance | Open; classroom deployment NO-GO |
| F-07 | Pricing, licensing, school seats, store tax/refunds, update obligations, and AI cost controls lack approval and operational accounting | Major commercial | Open; paid launch/education contracting NO-GO |
| F-08 | Implementation still references Avalonia.Fonts.Inter and placeholder icon styling | Major design | Open; design acceptance/store screenshots NO-GO |
| F-09 | Buyer interviews, willingness-to-pay, retention, conversion, and support-capacity evidence were not found | Major product | NOT ASSESSED; pricing remains a hypothesis |
| F-10 | Implementation CLAUDE.md is stale and duplicate ADR trees remain | Minor governance | Open in implementation repository; documentation truth is pinned to commit and this report |

## 1.4	4. Release Decision

The documentation pack may be issued for owner review because its claims, open conditions, and evidence boundaries are controlled. Ogma itself is NO-GO for public beta, production, paid sale, or classroom deployment. Reconsider only when the go-live register has named evidence for every applicable gate and the sign-off ledger records accountable approvals.

Phase-gate status: phase01 PASS for controlled vision/business-case documentation; phase02 PASS subject to current engine validation; phase03 PASS for architecture documentation with design acceptance open; phase04 PASS for developer guidance; phase05 PASS for automated test documentation but release acceptance open; phase06 NO-GO for deployment; phase07 PASS for planning artifacts, not delivery completion; phase08 PASS for development-build user guidance; phase09 PASS for controlled governance documentation while product compliance remains NO-GO.

## 1.5	5. Anti-Slop Verdict

The July “Clean — ship” verdict is historical and withdrawn as current evidence. The v2.1 corpus passed the project anti-slop scan for unsupported completion language in generated artifacts, but product acceptance remains governed by the explicit NO-GO conditions above. Missing evidence is labelled Planned or NOT ASSESSED; no synthetic approval, customer evidence, benchmark, legal opinion, or production operation was invented.

## 1.6	6. Revision History

| Version | Date | Change |
| --- | --- | --- |
| 2.0 | 2026-07-06 | Historical audit; superseded |
| 2.1 | 2026-08-13 | Current evidence reconciliation, finance/design gates, DOCX/export audit, and release NO-GO |