# Controlled Business Case

Table of Contents

# 1	Ogma Library — Controlled Business Case

| Field | Value |
| --- | --- |
| Version | 2.1 |
| Date | 2026-08-13 |
| Decision status | Hypothesis for validation; not investment or pricing approval |
| Product status | Development build; public beta and production NO-GO |
| Commercial evidence | NOT ASSESSED — no interview, willingness-to-pay, conversion, retention, or signed-pipeline evidence supplied |

This business case separates product hypotheses from verified implementation facts. It authorises discovery and measurement, not paid launch, classroom contracting, or revenue recognition.

# 2	Value, Buyers, and Measurable Outcomes

| Segment | Job | Proposed proof metric | Current evidence |
| --- | --- | --- | --- |
| Researchers and collectors | Turn unmanaged PDFs into a durable searchable library | Median time to first useful search; metadata repair completion; weekly retained libraries | NOT ASSESSED |
| Privacy-sensitive readers | Use AI only with visible, controllable payloads | Preview-to-consent rate; local-tier use; erasure success | Code/test evidence only |
| Schools and libraries | Share a governed local collection on a LAN | Setup time; concurrent students; support tickets; privacy incidents; renewal intent | NOT ASSESSED; deployment NO-GO |

The differentiator is a proposed bundle of local ownership, structured reading, transparent AI, and optional classroom operation. A finite competitor screen cannot prove uniqueness. Product-market fit requires at least 12 documented target-user interviews across personal and institutional segments, 5 observed workflow tests, and a paid or signed-pilot signal before final pricing.

# 3	Commercial Model and Packaging Hypotheses

| Offer | Hypothesis | Included obligation | Approval state |
| --- | --- | --- | --- |
| Personal licence | One-time USD 149–249 hypothesis | Named supported versions, installation entitlement, baseline support, data portability | NOT APPROVED |
| Annual update plan | Approx. USD 39/year hypothesis | Explicit covered-version window, cancellation, renewal notice, deferred-revenue policy | NOT APPROVED |
| Education licence | Institution/host plus governed seat band | Admin roles, student privacy pack, support SLA, deployment assistance, seat reconciliation | NOT APPROVED |

These are test bands, not advertised prices. Final packaging must define channel fees, local taxes, FX presentation, refunds, chargebacks, upgrades, replacement devices, accessibility commitments, AI-provider costs, and support limits. No “lifetime” claim is permitted without a precise product/version and support definition.

# 4	Economics, Accounting, and Control Model

No TAM, revenue forecast, margin, CAC, LTV, or payback figure is presented because input evidence was not supplied. Before approval, the owner and finance controller shall complete:

- unit economics by personal, update-plan, and education offer;

- store/direct gross-to-net bridge: gross sale, VAT/sales tax, store fee, refunds/chargebacks, net settlement, and FX;

- accounting policy for one-time licences, update obligations, support, education services, and deferred revenue where obligations span periods;

- cash/store/mobile settlement reconciliation and exception ownership;

- AI usage ledger reconciliation: provider invoice, school quota, retry/failed-call treatment, and customer-facing overage rule; and

- refund, cancellation, credit-note, tax-document, bad-debt, and access-revocation workflows with immutable audit evidence.

Commercial approval requires a contribution-margin floor chosen by the owner, measured support effort, and a sensitivity table for channel fees, refund rate, provider cost, and FX. Until those inputs exist, finance status is Conditional / NOT PRODUCTION APPROVED.

# 5	Validation Plan and Decision Gates

| Gate | Oracle | Owner | Decision |
| --- | --- | --- | --- |
| Problem | ≥12 interview records; ≥8 confirm the target workflow and current workaround | Product owner | Continue, narrow, or stop |
| Usability | ≥5 observed users complete import, search, read/annotate, privacy preview, and export; zero critical failure | Product + design | Iterate before beta |
| Willingness to pay | At least 3 personal paid commitments or deposits and 2 institutional letters/pilot agreements at recorded bands | Product owner | Ratify or change packaging |
| Commercial control | Finance gate signed; store/direct settlement, tax, refund, revenue, AI-cost, entitlement, and support controls tested | Finance controller | Permit paid launch |
| Release | All applicable go-live items evidenced; legal/privacy/design/accessibility approvals recorded | Accountable owners | Public beta/production GO |

Every test records date, participant segment, script, result, consent, decision, and repository evidence path. Silence or informal enthusiasm is not validation.

# Kaizen refresh - 2026-09-10

Refresh status: Applied local remediation and current-source updates. Visual/render/browser inspection was skipped at the requester's direction and is NOT ASSESSED.

Source: docs/references/Ogma-Library_BusinessCase_v2.1_2026-08-13.docx; repository head at evidence capture: e2be72fb332e

## Current-source requirements, design, and test update

Specify PDF containment, page-count/navigation behaviour, malformed-document handling, interrupted-load recovery, search failure, identity, and metadata boundaries.

Specify reproducible build inputs, signing/notarisation, update/rollback, supported OS/runtime matrix, hashes, and release ownership.

Use WCAG 2.2 test oracles for reader keyboard/focus/status/reflow/error-recovery requirements; automated tests do not close physical/platform gates.

## Design-system decision

Preserve the source document's existing typography, spacing, colour, and table styles. No new primary typeface is introduced in this no-visual-QA cycle; no visual quality claim is made.

## Verification and release posture

Current automated baseline: 42 architecture, 955 core, and 163 UI tests (1,160 total); shelf3d typecheck/build/performance baseline was green.

Keep release, PDF containment, signing, platform/accessibility, and reviewer evidence open until directly observed.

## Operational control

Do not promote on automated green tests alone; require artifact hashes, signing evidence, rollback evidence, and supported-runtime proof.

## Authoritative currentness register

| ID | Source | Version/date | Primary URL | Adoption decision |
| --- | --- | --- | --- | --- |
| DR-WCAG-22 | WCAG 2.2 | W3C Recommendation, 2024-12-12 | https://www.w3.org/TR/WCAG22/ | Retain; review 2026-10-10 |
| DR-ASVS-5 | OWASP ASVS | stable v5.0.0, 2025-05 | https://github.com/OWASP/ASVS/releases | Retain stable release; review 2026-10-10 |
| DR-SSDF-11 | NIST SSDF | v1.1, 2022-02-03; updated 2022-11-29 | https://www.nist.gov/publications/secure-software-development-framework-ssdf-version-11-recommendations-mitigating-risk | Retain; review 2027-09-10 |
| DR-OPENAPI-311 | OpenAPI | 3.1.1, 2024-10-24; newer official entries exist | https://spec.openapis.org/oas/v3.1.1.html | Pin per project compatibility; review 2026-10-10 |
| DR-PHP-SUPPORT | PHP supported versions | official support table accessed current page | https://www.php.net/supported-versions.php | Require supported branch; review 2026-10-10 |
| DR-MYSQL-LTS | MySQL releases | 8.4 LTS line | https://dev.mysql.com/doc/refman/8.4/en/mysql-releases.html | Candidate target only after rehearsal; review 2026-10-10 |
| DR-MODEL | Official model releases | GPT-6 Astra and GPT-5.6 pages accessed 2026-09-10 | https://openai.com/index/gpt-6-astra/ | Retain pins; runtime/account catalogue NOT ASSESSED |

## Integrity limits

Current official source pages were consulted on 2026-09-10; stale or ambiguous claims are not admitted as release proof.

The local Codex model-policy check reports root-policy drift. No repair was applied; actual runtime/account model availability is NOT ASSESSED.

Finance controls, live database evidence, legal/privacy approval, production artifact scans, reviewer sign-off, and other product-specific open gates remain open unless the evidence above explicitly closes them.

This appendix updates requirements and design/test intent; it does not certify production readiness.