# Test Completion Report

Table of Contents

# 1	Test Completion Report — Ogma Library

Tested scope: automated code-level behavior at commit 26df98322b7934919ddaba513ac02d9aaa44edbb, including representative requirement FR-LIB-001 and the complete trace set maintained in SRS Section 8. Disposition: automated gate PASS; public beta and production release NO-GO because platform, security, accessibility, performance, packaging, legal, and commercial acceptance remain open.

| Field | Value |
| --- | --- |
| Project | Ogma Library |
| Baseline | v2.1 review baseline |
| Run date | 2026-08-13 |
| Implementation commit | 26df98322b7934919ddaba513ac02d9aaa44edbb |
| Command | dotnet test OgmaLibrary.sln -c Release --nologo -v minimal |
| Environment | Windows developer workstation; .NET 10; not W-REF-01 or M-REF-01 |
| Result | Canonical Release suite PASS at code-test scope |

## 1.1	Execution Result

| Test project | Passed | Failed | Skipped | Runner duration |
| --- | --- | --- | --- | --- |
| OgmaLibrary.Tests.Architecture | 37 | 0 | 0 | 8 s |
| OgmaLibrary.Tests | 637 | 0 | 0 | 2 min 17 s |
| OgmaLibrary.Tests.Ui | 126 | 0 | 0 | 31 s |
| Total | 800 | 0 | 0 | Canonical command completed successfully |

The source tree contains 626 [Fact]/[Theory] declarations across 120 declaring files; data-driven theories expand the executed count. This run supersedes the 2026-07-06 report in which NuGet audit blocked the canonical command and a diagnostic run had one failure.

## 1.2	Dependency Audit

dotnet list OgmaLibrary.sln package --vulnerable --include-transitive completed on 2026-08-13 and reported no vulnerable packages for all 10 projects. The earlier SQLitePCLRaw.lib.e_sqlite3 2.1.10/NU1903 blocker is closed in the inspected repository, which now references SQLitePCLRaw.bundle_e_sqlite3 3.0.3 and EF Core SQLite 10.0.9.

## 1.3	Evidence Classification

PASS means the canonical Release command completed and the 800 executed automated cases passed on the stated workstation and commit. It does not establish:

- Windows/macOS parity from a current CI run or a physical Mac;

- W-REF-01/M-REF-01 performance acceptance;

- live WebView2/WKWebView, multi-machine LAN, hostile-network, packaging, signing, notarisation, update, or rollback behavior;

- WCAG 2.2 AA conformance or representative-user usability;

- security assessment, SAST/DAST, penetration testing, malicious-PDF isolation, or supply-chain release approval;

- legal/privacy approval for off-device AI or schools/minors; or

- product/customer acceptance, pricing, licensing, support, or production readiness.

## 1.4	Release Verdict

Automated code gate: PASS.
Public Beta / production gate: NOT ASSESSED / NO-GO pending the Phase 19–23 evidence and owner approvals listed above.

# Kaizen refresh - 2026-09-10

Refresh status: Applied local remediation and current-source updates. Visual/render/browser inspection was skipped at the requester's direction and is NOT ASSESSED.

Source: docs/references/Ogma-Library_TestCompletionReport_v2.1_2026-08-13.docx; repository head at evidence capture: e2be72fb332e

## Current-source requirements, design, and test update

Current automated baseline: 42 architecture, 955 core, and 163 UI tests (1,160 total); shelf3d typecheck/build/performance baseline was green.

Keep release, PDF containment, signing, platform/accessibility, and reviewer evidence open until directly observed.

## Design-system decision

Preserve the source document's existing typography, spacing, colour, and table styles. No new primary typeface is introduced in this no-visual-QA cycle; no visual quality claim is made.

## Operational control

Do not promote on automated green tests alone; require artifact hashes, signing evidence, rollback evidence, and supported-runtime proof.

## Authoritative currentness register

| ID | Source | Version/date | Primary URL | Adoption decision |
| --- | --- | --- | --- | --- |
| DR-WCAG-22 | WCAG 2.2 | W3C Recommendation, 2024-12-12 | https://www.w3.org/TR/WCAG22/ | Retain; review 2026-10-10 |
| DR-ASVS-5 | OWASP ASVS | stable v5.0.0, 2025-05 | https://github.com/OWASP/ASVS/releases | Retain stable release; review 2026-10-10 |
| DR-SSDF-11 | NIST SSDF | v1.1, 2022-02-03; updated 2022-11-29 | https://www.nist.gov/publications/secure-software-development-framework-ssdf-version-11-recommendations-mitigating-risk | Retain; review 2027-09-10 |
| DR-OPENAPI-311 | OpenAPI | 3.1.1, 2024-10-24; newer official entries exist | https://spec.openapis.org/oas/v3.1.1.html | Pin per project compatibility; review 2026-10-10 |
| DR-PHP-SUPPORT | PHP supported versions | official support table accessed current page | https://www.php.net/supported-versions.php | Require supported branch; review 2026-10-10 |
| DR-MYSQL-LTS | MySQL releases | 8.4 LTS line | https://dev.mysql.com/doc/refman/8.4/en/mysql-releases.html | Candidate target only after rehearsal; review 2026-10-10 |
| DR-MODEL | Official model releases | GPT-6 Astra and GPT-5.6 pages accessed 2026-09-10 | https://openai.com/index/gpt-6-astra/ | Retain pins; runtime/account catalogue NOT ASSESSED |

## Integrity limits

Current official source pages were consulted on 2026-09-10; stale or ambiguous claims are not admitted as release proof.

The local Codex model-policy check reports root-policy drift. No repair was applied; actual runtime/account model availability is NOT ASSESSED.

Finance controls, live database evidence, legal/privacy approval, production artifact scans, reviewer sign-off, and other product-specific open gates remain open unless the evidence above explicitly closes them.

This appendix updates requirements and design/test intent; it does not certify production readiness.