# Internal Audit Report

Table of Contents

# 1	Internal Audit Report — Ogma Library Baseline v2.1

| Field | Value |
| --- | --- |
| Audit date | 2026-08-13 |
| Documentation baseline | v2.1 Kaizen overhaul |
| Implementation inspected | C:\wamp64\www\Ogma-Library, commit 26df98322b7934919ddaba513ac02d9aaa44edbb |
| Verdict | Documentation release pack PASS; product public beta/production NO-GO |
| Evidence rule | Code/test evidence never implies platform, security, legal, accessibility, commercial, or production acceptance |

## 1.1	1. Objective and Method

The audit reconciled the project workspace with the implementation repository, reran the SRS engine gates, inspected commercial/finance and design obligations, rebuilt every controlled Word artifact, and retained hashes and render checks. The independent first-cycle audit scored the inherited baseline 46.2/100 and identified empty exports, stale DOCX, conflicting requirement statuses, an obsolete dependency blocker, and unsupported completion language.

## 1.2	2. Current Evidence

- Canonical Release execution: 800 passed, 0 failed, 0 skipped (637 core, 126 UI, 37 architecture).

- Package vulnerability audit: no vulnerable package reported across 10 projects at the inspected commit.

- Requirements status: 87 Code/test evidence, 5 Partial, 9 Planned; 101 total.

- Runtime: .NET 10, EF Core SQLite 10.0.9, Microsoft.Extensions 10.0.9, Avalonia 11.3.17, 11 EF migrations.

- Export truth: only the v2.1 allow-list may enter export/; hashes and rendering evidence are in the Kaizen pack.

## 1.3	3. Findings

| ID | Finding | Severity | Status / gate |
| --- | --- | --- | --- |
| F-01 | July DOCX and empty export folder did not represent current Markdown | Major | Remediated by v2.1 regeneration and explicit export manifest |
| F-02 | SRS, HLD, governance rollup, and agile artifacts used conflicting “Implemented/Done/As-built” claims | Critical integrity | Remediated to Code/test evidence / Partial / Planned; product release remains NO-GO |
| F-03 | July NU1903 and EF 9 statements were obsolete | Major | Remediated; ADR-0016 and current test/audit evidence control |
| F-04 | FR-AI-008, FR-CAT-007, split view, school-policy storage, and unavailable adapters were obscured by phase-complete language | Major | Disclosed; must close or be excluded before the relevant release scope |
| F-05 | Security, malicious-PDF isolation, real-platform LAN/WebView/PDF, performance, WCAG, packaging, signing, rollback, and beta evidence are absent | Critical release | Open; public beta/production NO-GO |
| F-06 | Target school jurisdiction, minors' processing approval, provider terms, and classroom-controller pack are incomplete | Critical compliance | Open; classroom deployment NO-GO |
| F-07 | Pricing, licensing, school seats, store tax/refunds, update obligations, and AI cost controls lack approval and operational accounting | Major commercial | Open; paid launch/education contracting NO-GO |
| F-08 | Implementation still references Avalonia.Fonts.Inter and placeholder icon styling | Major design | Open; design acceptance/store screenshots NO-GO |
| F-09 | Buyer interviews, willingness-to-pay, retention, conversion, and support-capacity evidence were not found | Major product | NOT ASSESSED; pricing remains a hypothesis |
| F-10 | Implementation CLAUDE.md is stale and duplicate ADR trees remain | Minor governance | Open in implementation repository; documentation truth is pinned to commit and this report |

## 1.4	4. Release Decision

The documentation pack may be issued for owner review because its claims, open conditions, and evidence boundaries are controlled. Ogma itself is NO-GO for public beta, production, paid sale, or classroom deployment. Reconsider only when the go-live register has named evidence for every applicable gate and the sign-off ledger records accountable approvals.

Phase-gate status: phase01 PASS for controlled vision/business-case documentation; phase02 PASS subject to current engine validation; phase03 PASS for architecture documentation with design acceptance open; phase04 PASS for developer guidance; phase05 PASS for automated test documentation but release acceptance open; phase06 NO-GO for deployment; phase07 PASS for planning artifacts, not delivery completion; phase08 PASS for development-build user guidance; phase09 PASS for controlled governance documentation while product compliance remains NO-GO.

## 1.5	5. Anti-Slop Verdict

The July “Clean — ship” verdict is historical and withdrawn as current evidence. The v2.1 corpus passed the project anti-slop scan for unsupported completion language in generated artifacts, but product acceptance remains governed by the explicit NO-GO conditions above. Missing evidence is labelled Planned or NOT ASSESSED; no synthetic approval, customer evidence, benchmark, legal opinion, or production operation was invented.

## 1.6	6. Revision History

| Version | Date | Change |
| --- | --- | --- |
| 2.0 | 2026-07-06 | Historical audit; superseded |
| 2.1 | 2026-08-13 | Current evidence reconciliation, finance/design gates, DOCX/export audit, and release NO-GO |

# Kaizen refresh - 2026-09-10

Refresh status: Applied local remediation and current-source updates. Visual/render/browser inspection was skipped at the requester's direction and is NOT ASSESSED.

Source: docs/references/Ogma-Library_AuditReport_v2.1_2026-08-13.docx; repository head at evidence capture: e2be72fb332e

## Current-source requirements, design, and test update

Specify PDF containment, page-count/navigation behaviour, malformed-document handling, interrupted-load recovery, search failure, identity, and metadata boundaries.

Specify reproducible build inputs, signing/notarisation, update/rollback, supported OS/runtime matrix, hashes, and release ownership.

Use WCAG 2.2 test oracles for reader keyboard/focus/status/reflow/error-recovery requirements; automated tests do not close physical/platform gates.

## Design-system decision

Preserve the source document's existing typography, spacing, colour, and table styles. No new primary typeface is introduced in this no-visual-QA cycle; no visual quality claim is made.

## Verification and release posture

Current automated baseline: 42 architecture, 955 core, and 163 UI tests (1,160 total); shelf3d typecheck/build/performance baseline was green.

Keep release, PDF containment, signing, platform/accessibility, and reviewer evidence open until directly observed.

## Operational control

Do not promote on automated green tests alone; require artifact hashes, signing evidence, rollback evidence, and supported-runtime proof.

## Authoritative currentness register

| ID | Source | Version/date | Primary URL | Adoption decision |
| --- | --- | --- | --- | --- |
| DR-WCAG-22 | WCAG 2.2 | W3C Recommendation, 2024-12-12 | https://www.w3.org/TR/WCAG22/ | Retain; review 2026-10-10 |
| DR-ASVS-5 | OWASP ASVS | stable v5.0.0, 2025-05 | https://github.com/OWASP/ASVS/releases | Retain stable release; review 2026-10-10 |
| DR-SSDF-11 | NIST SSDF | v1.1, 2022-02-03; updated 2022-11-29 | https://www.nist.gov/publications/secure-software-development-framework-ssdf-version-11-recommendations-mitigating-risk | Retain; review 2027-09-10 |
| DR-OPENAPI-311 | OpenAPI | 3.1.1, 2024-10-24; newer official entries exist | https://spec.openapis.org/oas/v3.1.1.html | Pin per project compatibility; review 2026-10-10 |
| DR-PHP-SUPPORT | PHP supported versions | official support table accessed current page | https://www.php.net/supported-versions.php | Require supported branch; review 2026-10-10 |
| DR-MYSQL-LTS | MySQL releases | 8.4 LTS line | https://dev.mysql.com/doc/refman/8.4/en/mysql-releases.html | Candidate target only after rehearsal; review 2026-10-10 |
| DR-MODEL | Official model releases | GPT-6 Astra and GPT-5.6 pages accessed 2026-09-10 | https://openai.com/index/gpt-6-astra/ | Retain pins; runtime/account catalogue NOT ASSESSED |

## Integrity limits

Current official source pages were consulted on 2026-09-10; stale or ambiguous claims are not admitted as release proof.

The local Codex model-policy check reports root-policy drift. No repair was applied; actual runtime/account model availability is NOT ASSESSED.

Finance controls, live database evidence, legal/privacy approval, production artifact scans, reviewer sign-off, and other product-specific open gates remain open unless the evidence above explicitly closes them.

This appendix updates requirements and design/test intent; it does not certify production readiness.