# Test Strategy

Testing Documentation — Verification, Validation, and Quality Assurance

2026-07-06

Table of Contents

| Project | Ogma Library |
| --- | --- |
| Owner | Chwezi Core Systems |
| Author | Peter Bamuhigire, Lead Consultant, Chwezi Core |
| Version | 2.0 |
| Status | Draft for owner sign-off |
| Date | 2026-07-06 |
| Standard | BS ISO/IEC/IEEE 29119-3 Section 6; IEEE 1012 |
| Classification | Confidential — Internal Use Only |

Baseline note: version 2.1 supersedes the v0.1 draft and the July 2026 v2.0 baseline. At commit 26df98322b7934919ddaba513ac02d9aaa44edbb, 626 [Fact]/[Theory] declarations across 120 declaring files in 3 test projects expanded to 800 passing cases in the 2026-08-13 canonical Release run. The reference-hardware context is defined by W-REF-01 and M-REF-01; all performance evidence before Phase 20 remains trend-only. Companion artifacts: ../29119-deterministic-checks.md and ../test-completion-report.md.

\newpage

# 1	1. Test Approach and Quality Philosophy

## 1.1	1.1 Verification and Validation Philosophy (IEEE 1012)

This Test Strategy implements the Verification and Validation (V&V) framework defined in IEEE Std 1012 and aligns with the V&V approach baselined in SRS Section 8. Every test exists to confirm one of the four IEEE 1012 evaluation criteria for a named requirement:

- Correctness. The implemented behaviour mirrors the stakeholder intent in _context/vision.md and the acceptance criterion beside the requirement.

- Consistency. A behaviour defined once is enforced identically wherever it recurs — the privacy-tier model, for example, is exercised by payload-preview assertions in the personal AI path (tests/OgmaLibrary.Tests/Ai/PayloadPreviewViewModelTests.cs) and again in the classroom managed-AI path (tests/OgmaLibrary.Tests/SchoolAdmin/AiProxyEndpointHandlerTests.cs).

- Completeness. Every edge case captured in the context files and the golden corpus has a covering test.

- Verifiability. Every automated test asserts a deterministic pass/fail oracle. The per-check catalogue is ../29119-deterministic-checks.md. Where the SRS tagged a requirement [VERIFIABILITY-FAIL] (FR-AI-003 relevance, FR-AI-007 pedagogical soundness), tests assert only the deterministic structural sub-claim.

## 1.2	1.2 The As-Built Test Estate (verified 2026-07-06)

The strategy in v0.1 was prospective. Version 2.0 governs a test estate that exists:

| Test project | Content | Declared tests |
| --- | --- | --- |
| tests/OgmaLibrary.Tests | Unit and integration tests, organized in 16 module folders (Section 3), including the golden-corpus harness and the Phase-13 AI evaluation harness | 637 executed cases in the controlled Release run |
| tests/OgmaLibrary.Tests.Ui | Avalonia headless UI tests (Avalonia.Headless.XUnit): render tests for reader, catalogue grid, advisor, health dashboard, school-admin panel, 3D shelf view; icon-catalog tests; navigation tests | 126 executed cases |
| tests/OgmaLibrary.Tests.Architecture | NetArchTest layering and egress-chokepoint rules (ArchitectureTests.cs) | 35 executed cases |

Totals: 626 [Fact]/[Theory] declarations across 120 declaring files; 800 executed cases in the 2026-08-13 canonical Release run when theories expand (637 core, 126 UI, 37 architecture). Framework: xUnit 2.9.3 on .NET 10, Microsoft.NET.Test.Sdk 17.14.1, coverlet collector. The CI workflow is configured for Windows and macOS; cross-platform parity is a release gate, but current hosted-run evidence was not inspected in this overhaul. The latest local controlled run is in ../test-completion-report.md.

## 1.3	1.3 Risk-Based Testing

Test depth is allocated by failure impact. The product principles — privacy, durability, reversibility, local-first availability — define the highest-risk failure classes.

| Risk tier | Failure class | Required coverage depth | Where it lives today |
| --- | --- | --- | --- |
| R1 — Data loss | Loss of user-authored metadata, annotations, shelves, progress; destructive write-back without restore | Unit, integration, and fault-injection coverage mandatory; no waiver | Metadata/PdfWriteBackTests.cs, Ingestion/UnavailableFileFlagTests.cs, Reader/Phase09AnnotationTests.cs, Catalogue/MigrationTests.cs |
| R2 — Privacy breach | Off-device transmission without payload preview/confirmation; residual data after erasure; student data crossing profile boundaries | Integration and egress assertions mandatory on every AI and enrichment path | Ai/PayloadPreviewViewModelTests.cs, Ai/AiGatewayTests.cs, Privacy/EmbeddingErasureTests.cs, SchoolAdmin/SchoolAiHistoryManagementServiceTests.cs, ClassroomClient/StudentPrivateRepositoryTests.cs |
| R3 — Performance budget | An NFR-OGMA budget exceeded on the reference corpus | Benchmark coverage; trend-only until Phase 20 (Section 4) | Catalogue/Phase15SmartShelfPerformanceTests.cs, LanHost/LanHostLoadSmokeTests.cs, spike baselines in docs/benchmarks/ |
| R4 — Recoverability | Job not resumable; index not repairable; corrupt input aborts a batch | Fault-injection coverage for every background job and parser entry point | Ingestion/JobManagementTests.cs, Search/IndexManagerServiceTests.cs, Ocr/OcrJobQueueServiceTests.cs |
| R5 — Functional defect | An acceptance criterion not met without R1–R4 impact | Unit and integration coverage proportional to module complexity | All 16 module folders |

A failure in tier R1 or R2 blocks release regardless of aggregate pass rate (NFR-PROD-006, NFR-PROD-011).

## 1.4	1.4 The Test Pyramid for This Desktop Application

There is no server tier to load-test in standalone mode, but there are three seams a server product does not have — native interop (PDFtoImage/SkiaSharp), the embedded database (SQLite/FTS5), and the WebView bridge — plus, since Phases 16–18, an opt-in Kestrel LAN host that does need concurrency testing.

| Layer | Scope | Execution |
| --- | --- | --- |
| Unit | Domain logic, view models, merge policy, ranking math | Every build; pre-push |
| Integration | Real SQLite migrations, real FTS5 index, real PDF parse/render over the golden corpus, LAN host endpoint tests, classroom sync | CI on every PR, both OSes |
| Headless UI | Avalonia.Headless render and interaction tests | CI on every PR, both OSes |
| Architecture | NetArchTest dependency and egress rules | CI on every PR |
| End-to-end | Driven flows on a built binary | Pre-release-candidate (Phase 21 sign-off) |
| Manual exploratory | Accessibility walkthrough (NVDA/VoiceOver), 3D visual fidelity, install/update/rollback on real hardware | Per release gate; Phases 21–22 |

## 1.5	1.5 Entry Criteria

- The requirement under test is baselined in the signed SRS, or explicitly tagged as draft-under-test.

- Golden-corpus fixtures required by the level are generated and manifest-verified (Section 2).

- For benchmarks: the reference-hardware anchor is W-REF-01/M-REF-01 per docs/governance/REFERENCE-HARDWARE.md; runs on other hardware are labelled trend-only.

- The build under test compiles with warnings-as-errors and passes the preceding level.

## 1.6	1.6 Exit Criteria

- 100% of the level's test cases pass — zero failures, zero errors. As of the 2026-07-06 recorded run this criterion is not met: 1 failing test (HealthDashboardTests.BatchEnrichment_2000Books_CompletesWithRetry) is open; see ../test-completion-report.md.

- Zero open R1 or R2 defects.

- Every performance budget asserted at the level meets its threshold on W-REF-01, or carries a recorded, time-boxed waiver (max 90 days) per the governance protocol. No W-REF-01 measurements exist yet; this criterion binds at Phase 20.

- Every requirement scoped to the level has at least one passing check in ../29119-deterministic-checks.md or a recorded [TRACE-GAP: <id>] in Section 8.

\newpage

# 2	2. The Golden Corpus and Synthetic Performance Corpora

## 2.1	2.1 As-Built Harness

The golden corpus is no longer a plan; it is code in tests/OgmaLibrary.Tests/GoldenCorpus/:

- SyntheticCorpusGenerator.cs — generates the fixture PDFs synthetically (QuestPDF 2025.1.0), pinned by a generation seed. Because fixtures are generated, the repository redistributes no third-party PDFs, which closes the v0.1 [CONTEXT-GAP] on corpus licensing: every fixture is owned by Chwezi Core Systems by construction.

- ManifestVerifier.cs — verifies each generated fixture against its manifest (content hash and expected properties); an unintended fixture change fails the build.

- GoldenCorpusTests.cs — the corpus test entry point in the main suite.

- tests/OgmaLibrary.Tests/Ocr/OcrGoldenCorpusTests.cs and the fixture set under tests/golden-corpus/ocr-pipeline/ — the OCR-specific corpus path (Tesseract 5.2.0 pipeline).

- tests/GoldenCorpus/annotations/ — annotation-layer corpus fixtures used by the Reader tests.

## 2.2	2.2 Fixture Classes and Oracles

Each fixture class targets a named failure class with a deterministic oracle:

| Fixture class | Stresses | Oracle |
| --- | --- | --- |
| Simple text PDF | Baseline extraction and render | All pages render; extracted text matches the stored reference after normalization; metadata and full-text search return the file |
| Scanned image-only PDF | Missing text layer; OCR path | Extraction yields 0 characters; file flagged for OCR; post-OCR search returns it marked OCR-derived (OcrGoldenCorpusTests) |
| Password-protected PDF | Encrypted load and consent flow | Detected at scan time; listed in scan health; wrong password rejected without crash; correct password renders (Pdf/PdfiumAdapterPasswordTests.cs, Security/PasswordProviderTests.cs) |
| Very large book (1,000+ pages) | Scale, memory, page cache | Catalogued without blocking the UI; reader opens to a target page from cache within budget (Reader/PageRenderCacheTests.cs) |
| Two-column academic paper | Reading order | Extracted text preserves column order against the reference |
| Malformed metadata PDF | Normalization and merge policy | Gaps flagged by the quality score; merge policy does not corrupt the catalogue; write-back failure leaves the original intact (Metadata/PdfWriteBackTests.cs) |
| Embedded outline/TOC | Outline parsing and indexing | Outline parsed into navigable entries; TOC indexed and searchable |
| Rotated pages | Render and annotation geometry | Correct orientation; annotation on a rotated page reloads at the same location (annotation corpus under tests/GoldenCorpus/annotations/) |
| Non-English text | Non-Latin extraction and search | No mojibake against the reference; a query in that script returns the file |
| Forms / unusual fonts | Font and form handling | Renders without missing-glyph failure; extraction degrades gracefully and flags the file |

## 2.3	2.3 Synthetic Performance Corpora

The scale corpora used by benchmarks and load tests are generated, not stored:

- gc-perf-2000 — the 2,000-book catalogue corpus named in NFR-OGMA-002/003 measurement definitions (docs/governance/REFERENCE-HARDWARE.md), built by SyntheticCorpusGenerator from a fixed seed.

- 500-book scene corpus — feeds the 3D shelf frame-rate budget (NFR-OGMA-006) and Shelf3D/SpineTextureGeneratorTests.cs.

- Batch-enrichment corpus — feeds Metadata/HealthDashboardTests.cs (the BatchEnrichment_2000Books_CompletesWithRetry case — currently the suite's one failing test; see ../test-completion-report.md).

- LAN load corpus — feeds LanHost/LanHostLoadSmokeTests.cs concurrency smoke checks.

## 2.4	2.4 Corpus Governance

- A fixture ships in the same change as its manifest entry and its expected-handling oracle; a fixture without an oracle is rejected at review.

- Generation seeds are version-pinned so benchmark runs are reproducible; changing a seed is a test-infrastructure change requiring reviewer sign-off.

- ManifestVerifier runs in the suite; a hash mismatch is a build failure, not a warning.

- Corpus measurements on developer hardware are trend-only until Phase 20 (Section 4.1).

\newpage

# 3	3. Test Layers and the Module Test Map

## 3.1	3.1 Layer Model

Testing is organized around the solution's bounded contexts. The unit/integration project tests/OgmaLibrary.Tests carries 16 module folders; tests/OgmaLibrary.Tests.Ui carries the headless UI layer; tests/OgmaLibrary.Tests.Architecture carries the layering rules. This section is the authoritative map from module to test location, verified against the repository on 2026-07-06.

## 3.2	3.2 Module Test Map (tests/OgmaLibrary.Tests)

| Folder | Files | Scope and representative classes |
| --- | --- | --- |
| Ai | 14 | Gateway, providers, privacy, advisor: AiGatewayTests, AiGatewayIntegrationTests, AiContractTests (shared IAiProvider contract), AiProviderAdapterTests (Anthropic/OpenAI-compatible/Ollama), PayloadPreviewViewModelTests, PrivacyCenterViewModelTests, RecommendationPipelineTests, ReadingPlanPipelineTests, AdvisorServiceTests, Phase13EvaluationHarnessTests |
| Catalogue | 13 | Catalogue of record: BookIdentityServiceTests (path + content-hash identity), CatalogueReadModelTests, CatalogueSchemaTests, MigrationTests (10 EF Core migrations, latest Phase18SchoolAdminTables), SidecarServiceTests, AuditRepositoryTests, Phase15SmartShelfPerformanceTests |
| ClassroomClient | 17 | FR-CLIENT group: ClassroomConnectionServiceTests, ClassroomJoinParserTests (join codes), HostTrustServiceTests (trust-on-first-use), OfflineCacheServiceTests, ClassroomSyncServiceTests (latest-writer-wins per field), StudentPrivateRepositoryTests (per-profile privacy), MdnsResolverTests, LibraryHostHttpClientTests, ProfileServiceTests |
| GoldenCorpus | 3 | Harness: SyntheticCorpusGenerator, ManifestVerifier, GoldenCorpusTests (Section 2) |
| Ingestion | 8 | FR-LIB group: IngestionPipelineTests, DiscoveryServiceTests, IncrementalRescanTests, ScanHealthTests, UnavailableFileFlagTests (FR-LIB-004 metadata preservation), JobManagementTests (resumability), DirectPdfOpenServiceTests |
| LanHost | 11 | FR-LAN group: LanHostEndpointTests (Kestrel endpoints), LanHostCertificateProvisionerTests (TLS provisioning), LanBookFileResolverTests (path validation against the published root, FR-LAN-006), LanClientAddressPolicyTests, MdnsAdvertiserTests, LanHostLoadSmokeTests, LanPageRenderLimiterTests, HostSharingViewModelTests (enable/disable confirmation flow) |
| Metadata | 7 | FR-META group: IsbnDetectionTests, ProviderClientTests (Google Books / Open Library), ConfidenceMergeTests, MetadataApplyTests, PdfWriteBackTests (backup-write-verify-restore), RateLimitedHttpClientTests, HealthDashboardTests |
| Ocr | 4 | FR-READ-010: OcrWorkerTests, OcrJobProcessorTests, OcrJobQueueServiceTests, OcrGoldenCorpusTests |
| Pdf | 1 | PdfiumAdapterPasswordTests (password detection/open via PDFtoImage adapter) |
| Privacy | 1 | EmbeddingErasureTests (NFR-PROD-014: no residual vectors after scoped erasure) |
| Reader | 9 | FR-READ group: ReaderSessionServiceTests (resume position), NavigationHistoryTests, PageRenderCacheTests (NFR-OGMA-005 cache path), InDocumentSearchTests, Phase09AnnotationTests, ReadingProgressServiceTests, BookFileLocatorTests |
| SchoolAdmin | 9 | FR-ADMIN group: AiProxyEndpointHandlerTests (host AI gateway routing), SchoolAiPolicyServiceTests (tiers/quotas), SchoolProfileEnrollmentServiceTests, SchoolUsageDashboardServiceTests, SchoolAiHistoryManagementServiceTests (student delete / admin purge), SchoolDpiaScreeningServiceTests, ClassroomAnswerGrounderTests (FR-ADMIN-011 host-catalogue-only citations), SchoolAdminCatalogueServiceTests |
| Search | 14 | FR-SEARCH group: FtsIndexServiceTests, SemanticSearchServiceTests, HybridRankingServiceTests, MatchLocationServiceTests (FR-SEARCH-003 explanations), IndexManagerServiceTests (rebuild), EmbeddingGenerationServiceTests/WorkerTests, ExtractionPipelineServiceTests, MetadataSearchServiceTests, CosineSimilarityServiceTests, schema tests for Phases 10/11/15 |
| Security | 1 | PasswordProviderTests (OS credential store flow) |
| Shelf3D | 4 | BridgeMessageTests (typed C#↔JS contract), OgmaSchemeHandlerTests (ogma:// texture scheme), SpineTextureGeneratorTests, Bookshelf3DViewModelTests |
| App | 1 | ApplicationStartupTests (composition-root startup) |

## 3.3	3.3 Headless UI Layer (tests/OgmaLibrary.Tests.Ui)

Avalonia.Headless.XUnit render and interaction tests, 126 executed cases: ReaderViewRenderTests, CatalogueGridTests, AdvisorViewRenderTests, HealthDashboardRenderTests, SchoolAdminPanelRenderTests, StudentSmartSearchViewModelTests, Bookshelf3DViewRenderTests, ShellReaderNavigationTests, ScanProgressTests, SearchViewModelTests, SkeletonRenderTests (FR-UX-002 loading/empty/error states), and the IconCatalogPhase09/10/14Tests icon-coverage gates. Pseudolocale assertions in the reader and search tests are the current enforcement of the no-hard-coded-strings rule (the OGMA0001 analyzer is not yet built).

## 3.4	3.4 Architecture Layer (tests/OgmaLibrary.Tests.Architecture)

35 executed NetArchTest cases in ArchitectureTests.cs covering: domain isolation, single HTTP-egress chokepoint, single composition root, EF Core confinement to Infrastructure, Reader/Search/AI context independence, LAN-host and classroom-client boundary rules, and ArchTests_StandaloneMode_HasNoOpenListener. These are release-blocking on every PR.

## 3.5	3.5 Layers Without Automated Coverage Yet (honest gaps)

- Packaging — no install/update/rollback tests exist because no packaging configuration exists in the repo (Phase 22). Tracked in Section 9 (Phase 19–23 plan) and the go-live checklist.

- Formal benchmarks on reference hardware — Phase 20. Current performance evidence is spike- and dev-box-trend only (spikes/RESULTS.md, docs/benchmarks/phase-13/, phase-14/, phase-15/).

- Accessibility automation — no axe-style automated a11y checks yet; keyboard/screen-reader verification is Phase 21 scope.

- SAST — no static-analysis security baseline in CI yet; Phase 19 scope.

## 3.6	3.6 Layer-to-Risk Mapping

Catalogue, Ingestion, Metadata, and Reader folders carry the R1 mandate; Ai, Privacy, SchoolAdmin, and ClassroomClient carry R2; the benchmark estate carries R3; Ingestion, Ocr, and Search carry R4; everything else carries R5 plus its specific degradation cases. This mapping drives the coverage matrix in Section 8.

\newpage

# 4	4. Performance Testing

## 4.1	4.1 Evidence Classification: Trend-Only Until Phase 20

The v0.1 [CONTEXT-GAP: reference-hardware specification] is closed. docs/governance/REFERENCE-HARDWARE.md (v1.0, decision CON-1) fixes two reference machines:

- W-REF-01 (binding gate): Intel Core i5-10210U (4C/8T), 8 GB DDR4-2666, SATA SSD (~550 MB/s sequential read), Intel UHD 620, 1920×1080 @96 DPI, Windows 10 22H2, bundled fixed-version WebView2.

- M-REF-01: MacBook Air M1 (2022 entry), 8 GB unified, Apple NVMe, macOS 13.6, WKWebView. Expected to exceed W-REF-01; the Windows value is the binding gate.

The classification rule is binding: every measurement taken before Phase 20 — spikes, developer machines, CI runners — is trend data only. Formal NFR acceptance evidence exists only when the measurement runs on W-REF-01/M-REF-01 (or owner-approved equivalents) in Phase 20. No document in this suite may present a pre-Phase-20 number as acceptance evidence.

## 4.2	4.2 Binding Budgets and Their Measurement Definitions

P95 on W-REF-01 unless stated; definitions verbatim from the reference-hardware governance doc:

| ID | Budget | Measurement definition |
| --- | --- | --- |
| NFR-OGMA-001 | Cold start ≤ 3 s | Process.Start → first Loaded event on the shell window |
| NFR-OGMA-002 | Catalogue load ≤ 2 s (2,000 books) | App-idle → all books visible in grid, gc-perf-2000 corpus |
| NFR-OGMA-003 | Metadata search ≤ 150 ms | Keypress → result list rendered, 2,000-book catalogue |
| NFR-OGMA-004 | Full-text search ≤ 500 ms warm | Submit → results rendered, FTS5 index warm |
| NFR-OGMA-005 | Page turn ≤ 100 ms cached | Navigation action → page rendered from PageRenderCache |
| NFR-OGMA-006 | 3D shelf ≥ 60 FPS (500 books) | WebView frame timing; UHD 620 is the binding constraint |
| NFR-OGMA-007 | AI gateway overhead ≤ 10 s metadata-only | Gateway-side elapsed minus provider round-trip, from gateway instrumentation timestamps |

The v0.1 [SMART-FAIL] on NFR-OGMA-007 is resolved: the budget now excludes provider network time by construction (gateway-side elapsed minus provider round-trip is a deterministic, application-controlled quantity), so the oracle no longer depends on an uncontrolled third party.

Scale-conflict rule (SRS §5.4 closure): where an NFR-PROD domain default and an NFR-OGMA budget address the same attribute, NFR-OGMA binds release gates at MVP scale (2,000 books); the NFR-PROD figure is the V1 target at 50,000 items with its own Phase 20 gate. Both scales are always labelled.

## 4.3	4.3 Trend Evidence on File (what exists today)

| Source | What it shows | Classification |
| --- | --- | --- |
| spikes/RESULTS.md S5 | FTS5 external-content index over ~6,000 rows: worst-case P95 1.97 ms against the 500 ms NFR-OGMA-004 budget (252× headroom) | Dev-box trend (Windows 11 x64, .NET 10.0.101) |
| spikes/RESULTS.md S2 | PDFtoImage render P95 124–157 ms across 3 fixtures (cold render; the 100 ms NFR-OGMA-005 budget applies to cached turns served by PageRenderCache) | Dev-box trend |
| spikes/RESULTS.md S7 | LAN transport 196.75 MB/s throughput | Dev-box trend; mDNS check firewall-blocked, deferred |
| spikes/RESULTS.md S4 | 3D FPS sampler built; ≥ 60 FPS gate needs M-REF-01 GPU | Deferred, tracked TRACK-P01-S4-MACOS-FPS |
| docs/benchmarks/phase-13/eval-mock-20260601.json | AI evaluation harness baseline (mock provider) | Trend / harness proof |
| docs/benchmarks/phase-14/layout-baseline-20260601.json | Layout/render baseline | Trend |
| docs/benchmarks/phase-15/smart-shelf-baseline.json, query-plans.md | Smart-shelf query baselines and SQLite query plans | Trend |
| Catalogue/Phase15SmartShelfPerformanceTests.cs | Smart-shelf evaluation stays within its in-test threshold on CI hardware | CI trend |

No W-REF-01 or M-REF-01 measurement exists for any budget. That is the single largest evidence gap in this strategy and it is owned by Phase 20 (Section 9).

## 4.4	4.4 Phase 20 Benchmark Gate Design

- Each NFR-OGMA-001…007 budget gets a deterministic benchmark implementing the exact measurement definition above, runnable by one command per budget.

- Benchmarks run on physical W-REF-01 and M-REF-01 machines (owner-procured or approved equivalents recorded in ADR-0020 per the Phase 20 plan), against seed-pinned corpora.

- A budget miss on W-REF-01 fails the gate — a build failure, not a warning. M-REF-01 results are recorded; a macOS-only regression opens a defect.

- Every gate run records: commit, corpus seed, machine identifier, raw distribution (not just the P95), and the pass/fail verdict, filed under docs/benchmarks/phase-20/.

- NFR-OGMA-008 (annotation durability) and NFR-OGMA-009 (job recovery without duplicate work) are correctness NFRs verified by the existing fault-injection tests (Section 6), not by benchmarks.

## 4.5	4.5 Benchmark Governance

- A budget breach at Phase 20 is an R3 defect and blocks the affected release gate (G3/G4 in Section 7).

- Trend regressions before Phase 20 (a CI perf test exceeding its in-test threshold) are triaged as defects but do not constitute NFR acceptance either way.

- Benchmark corpora are generated from pinned seeds (Section 2.3); a seed change invalidates trend comparability and must be recorded.

\newpage

# 5	5. Non-Functional Requirement Verification

## 5.1	5.1 Verification-Method Taxonomy

Each non-functional requirement (NFR) carries one of the four IEEE-recognized verification methods:

- Test (T) — an executable test asserts a deterministic pass/fail oracle.

- Analysis (A) — benchmark data or telemetry is examined against a threshold.

- Inspection (I) — an artifact (signature, audit record, focus indicator) is examined for a required property.

- Demonstration (D) — a defined scenario is operated and the outcome observed.

## 5.2	5.2 Product-Specific NFR Verification (NFR-OGMA)

| NFR | Requirement summary | Method | Evidence today | Formal acceptance |
| --- | --- | --- | --- | --- |
| NFR-OGMA-001 | Cold start ≤ 3 s P95 | A | None on reference hardware | Phase 20, W-REF-01 |
| NFR-OGMA-002 | Catalogue load ≤ 2 s P95, 2,000 books | A | None on reference hardware | Phase 20, W-REF-01 |
| NFR-OGMA-003 | Metadata search ≤ 150 ms P95 | A | Dev trend via search tests | Phase 20, W-REF-01 |
| NFR-OGMA-004 | Full-text search ≤ 500 ms P95 warm | A | Spike S5 trend: P95 1.97 ms on ~6,000 rows | Phase 20, W-REF-01 |
| NFR-OGMA-005 | Page turn ≤ 100 ms P95 cached | A, T | PageRenderCacheTests verify the cache path; no reference-hardware timing | Phase 20, W-REF-01 |
| NFR-OGMA-006 | 3D shelf ≥ 60 FPS, 500 books | A | S4 sampler built; FPS run deferred to M-REF-01/W-REF-01 | Phase 20 |
| NFR-OGMA-007 | AI gateway overhead ≤ 10 s metadata-only | A | Gateway instrumentation exists (AiGatewayIntegrationTests); oracle = gateway elapsed minus provider round-trip | Phase 20 |
| NFR-OGMA-008 | Annotation durable across abnormal termination | T | Reader/Phase09AnnotationTests.cs fault paths | Implemented; re-verified per release |
| NFR-OGMA-009 | Background job recoverable without duplicate work | T | Ingestion/JobManagementTests.cs, Ocr/OcrJobQueueServiceTests.cs | Implemented; re-verified per release |

The v0.1 measurability flag on NFR-OGMA-007 is closed: the reference-hardware governance doc defines the oracle as gateway-side elapsed time minus the provider round-trip, both recorded by gateway instrumentation timestamps — a deterministic quantity under application control.

## 5.3	5.3 Productivity-Domain NFR Verification (NFR-PROD)

| NFR | Requirement summary | Method | Evidence today |
| --- | --- | --- | --- |
| NFR-PROD-001 | Local-first core operations with no network | T | AiDisabledProvider default binding; architecture tests confine HTTP to Infrastructure; offline classroom degradation in ClassroomConnectionServiceTests |
| NFR-PROD-002/003/004 | Performance at 5,000/50,000-item scale | A | None — V1 scale gates at Phase 20 |
| NFR-PROD-005 | No UI-thread stall > 100 ms | T | Headless UI tests assert non-blocking scan progress (ScanProgressTests) |
| NFR-PROD-006 | Crash-free session ≥ 99.5% | A | Requires opt-in telemetry — not built (Phase 23); no evidence possible today |
| NFR-PROD-007/008 | Keyboard operability, screen-reader exposure, AA contrast | T, I | Partial: headless UI navigation tests; formal WCAG 2.2 AA audit is Phase 21 |
| NFR-PROD-009 | Data portability, no lock-in | T | Catalogue is SQLite + sidecar files; export round-trip test coverage tracked as DC-CAT checks |
| NFR-PROD-010 | Reversible destructive operations | T | PdfWriteBackTests backup/restore; MigrationTests snapshot restore |
| NFR-PROD-011 | Privacy-tier transparency, payload preview | T | PayloadPreviewViewModelTests, AiGatewayTests; classroom variant in AiProxyEndpointHandlerTests |
| NFR-PROD-012 | Signed builds; reversible migrations | T, I | Migrations: MigrationTests. Signing: no evidence — no packaging/signing config in repo (Phase 22) |
| NFR-PROD-013 | Local tamper-evident audit trail | T, I | AuditRepositoryTests; LAN host audit in LanHostPersistenceTests |
| NFR-PROD-014 | AI history and embedding erasure | T | Privacy/EmbeddingErasureTests.cs, SchoolAiHistoryManagementServiceTests |

## 5.4	5.4 Measurability Summary

Every NFR now has a defined, deterministic verification method — no open [SMART-FAIL] remains in this section. What remains open is evidence, not measurability: the 7 NFR-OGMA performance budgets and the NFR-PROD scale budgets await Phase 20 reference-hardware runs; NFR-PROD-006 awaits the Phase 23 telemetry surface; NFR-PROD-012's signing half awaits Phase 22 packaging. These gaps are restated, with owners and target phases, in the Phase 06 go-live readiness register.

\newpage

# 6	6. Reliability and Recovery Testing

## 6.1	6.1 Scope

Reliability and recovery testing verifies that Ogma Library protects user-authored data and remains usable through failure. Every case targets an R1 (data-loss) or R4 (recoverability) risk and blocks release on failure. Version 2.0 names the implementing test class for each case; where a case is not yet automated it says so.

## 6.2	6.2 Per-File Scan Failure Isolation (FR-LIB-005, FR-LIB-007)

- Fault injected: a parse exception forced on one fixture in a mixed corpus (password-protected, malformed, unusual-font fixtures present).

- Oracle: every valid file is catalogued; the failing file is recorded in the scan health report under the correct category; the scan completes; the process does not crash.

- Implemented by: Ingestion/IngestionPipelineTests.cs, Ingestion/ScanHealthTests.cs.

## 6.3	6.3 Transactional Metadata Write-Back (FR-META-005, NFR-PROD-010, NFR-PROD-012)

- Fault injected: write failure forced after backup is taken and after the write begins, before verification completes.

- Oracle: the original file is restored byte-for-byte from the backup; the catalogue records the write-back as failed; no partial PDF remains.

- Implemented by: Metadata/PdfWriteBackTests.cs (PDFsharp write-back path in PdfWriteBackService).

## 6.4	6.4 Resumable Background Jobs (FR-LIB-005, FR-SEARCH-006, NFR-OGMA-009)

- Fault injected: each job type (thumbnailing, indexing, OCR, embedding, enrichment) interrupted mid-run by process termination.

- Oracle: the job completes after restart; produced-output count equals the expected total; no duplicate output; completed work not redone.

- Implemented by: Ingestion/JobManagementTests.cs, Ocr/OcrJobQueueServiceTests.cs, Search/EmbeddingGenerationWorkerTests.cs, Search/SearchExtractionWorkerTests.cs.

## 6.5	6.5 Index Repair From Source (FR-SEARCH-002, FR-SEARCH-006)

- Fault injected: the FTS5 external-content index and the embedding store corrupted on disk.

- Oracle: rebuild from source returns results identical to the pre-corruption baseline; index size and indexed-book count match the source corpus.

- Implemented by: Search/IndexManagerServiceTests.cs, Search/FtsIndexServiceTests.cs.

## 6.6	6.6 Missing-File Metadata Preservation (FR-LIB-004)

- Fault injected: a catalogued file deleted from disk before rescan.

- Oracle: the record is flagged unavailable; every metadata field, shelf membership, note, highlight, and progress value remains retrievable; restoring the file re-matches by content hash.

- Implemented by: Ingestion/UnavailableFileFlagTests.cs, Catalogue/BookIdentityServiceTests.cs.

## 6.7	6.7 AI Degradation to Local Search (FR-AI-001, FR-SEARCH-001, NFR-PROD-001)

- Fault injected: the configured IAiProvider returns an error or times out.

- Oracle: the recommendation path reports the failure without crashing; local metadata and full-text search continue returning results; no core function blocked.

- Implemented by: Ai/AiGatewayTests.cs, Ai/AdvisorServiceTests.cs; the default AiDisabledProvider binding covers the AI-off case structurally.

## 6.8	6.8 Classroom Degradation and Sync Conflicts (FR-LAN-008, FR-CLIENT-006, FR-CLIENT-011) — new in v2.0

- Fault injected: the LAN host becomes unreachable during a client session; conflicting per-field edits made offline on client and host.

- Oracle: the client keeps local reading state and degrades to its own local library; on reconnect, sync applies latest-writer-wins per field with no silent data loss; the annotation-conflict flow surfaces the choice to the user.

- Implemented by: ClassroomClient/ClassroomConnectionServiceTests.cs, ClassroomClient/ClassroomSyncServiceTests.cs, ClassroomClient/OfflineCacheServiceTests.cs.

## 6.9	6.9 Catalogue Migration Reversibility (NFR-PROD-012)

- Fault injected: a schema migration failure mid-apply.

- Oracle: the migration aborts without partial schema change; the pre-migration backup restores the catalogue.

- Implemented by: Catalogue/MigrationTests.cs across the 10 EF Core migrations.

## 6.10	6.10 Not Yet Automated (honest gaps)

- Update/rollback recovery — no packaging exists (Phase 22); the rollback drill in the Phase 06 deployment guide is a planned procedure, not a tested one.

- At-rest encryption failure modes — Phase 19 scope; no at-rest encryption implemented yet.

- Crash-free measurement — requires the Phase 23 opt-in telemetry surface.

## 6.11	6.11 Reliability Exit Rule

No release candidate proceeds while any automated case in Sections 6.2–6.9 fails. A reliability failure is an R1/R4 defect and cannot be waived (Section 1.3). The current recorded run has all reliability cases passing; the single open failure (HealthDashboardTests.BatchEnrichment_2000Books_CompletesWithRetry) is an R5/R3-class batch-enrichment case, documented in ../test-completion-report.md.

\newpage

# 7	7. Release Gates

## 7.1	7.1 Gate Model

A release gate is a verifiable precondition that must pass before the corresponding release event is permitted: no public beta opens until every gate G1–G8 passes with formal evidence. Version 2.0 adds the column that was missing from v0.1 and that matters most: the current, honest status of each gate. The distinction is between spike/automated-test evidence (which exists today) and formal acceptance (a recorded gate run on reference hardware or a built release artifact — Phases 20–22). Nothing below is signed off.

## 7.2	7.2 Public-Beta Gate Checklist with Current Status (2026-07-06)

| Gate | Criterion | Pass oracle | Evidence today | Formal acceptance | Status |
| --- | --- | --- | --- | --- | --- |
| G1 — WebView bridge | Typed C#↔JS bridge on Windows and macOS | Scene message round-trips without field loss; interaction event returns to host | Spike S3: 7/7 headless contract checks (spikes/RESULTS.md); Shelf3D/BridgeMessageTests.cs in suite; live WebView round-trip deferred (TRACK-P01-S3-WEBVIEW-RUNTIME) | Phase 21 E2E on real WebView2/WKWebView | Open — partial evidence |
| G2 — PDF render/password | Renders and opens password files on target platforms | Pages render within pixel tolerance; password fixture opens with correct credential | Spike S2 (PDFtoImage selected, P95 124–157 ms dev trend); Pdf/PdfiumAdapterPasswordTests.cs green in suite | Phase 20 render benchmarks on W-REF-01/M-REF-01 | Open — partial evidence |
| G3 — 500-book responsiveness | Catalogue, search, 3D frame-rate budgets at 500 books | Section 4 budgets met on W-REF-01 | No reference-hardware run exists | Phase 20 | Open — no acceptance evidence |
| G4 — 2,000-book responsiveness | Catalogue ≤ 2 s P95, metadata search ≤ 150 ms P95 | Budgets met on W-REF-01 over gc-perf-2000 | Spike S5 FTS trend only; no W-REF-01 run | Phase 20 | Open — no acceptance evidence |
| G5 — Write-back backup/restore | Forced write failure restores original byte-for-byte | Restore verified, failure recorded | Metadata/PdfWriteBackTests.cs green (automated fault injection) | Re-run recorded against a release-candidate build, Phase 22 | Open — automated evidence green |
| G6 — AI payload preview | No off-device request without recorded confirmation | Egress assertion over the gateway | Ai/PayloadPreviewViewModelTests.cs, AiGatewayTests.cs green; classroom path SchoolAdmin/AiProxyEndpointHandlerTests.cs green | Phase 19 security pass re-verifies with SAST + threat model | Open — automated evidence green |
| G7 — Index rebuild | Corrupted index rebuilds identical to baseline | Identical result set post-rebuild | Search/IndexManagerServiceTests.cs green | Re-run recorded at release candidate | Open — automated evidence green |
| G8 — Interrupted-job recovery | Every interrupted job completes with no duplicate output | Post-restart completion, no duplicates | Ingestion/JobManagementTests.cs, Ocr/OcrJobQueueServiceTests.cs green | Re-run recorded at release candidate | Open — automated evidence green |

Reading this table honestly: G5–G8 have their oracles automated and green in the current suite — strong evidence, but a gate passes only when its run is recorded against a release-candidate build with commit, corpus seed, and result, which has never been done. G1–G4 additionally lack their platform or hardware precondition. The v1.0 checklist that presented all 8 gates as checked was wrong and is withdrawn.

## 7.3	7.3 Gate Governance

- A gate is binary; there is no partial pass. "Automated evidence green" is a progress note, not a pass.

- G5–G8 verify R1/R2/R4 risks and cannot be waived. G1–G4 may carry a time-boxed waiver (max 90 days) only by owner sign-off recorded in _registry/waivers.yaml.

- Each formal gate run records commit, corpus seed, machine identifier, and result in docs/qa/BETA-GATES-STATUS.md (to be created at Phase 21 per the Phase 23 plan) so the beta decision is auditable.

- Gate ownership: Peter Bamuhigire (owner/QA) for all 8. The Phase 06 go-live readiness register carries the same gates with owner, evidence pointer, and target phase — the two documents must never disagree.

\newpage

# 8	8. Traceability and Coverage

## 8.1	8.1 Coverage Principle

Every functional-requirement group and every key NFR maps to at least one test location that covers it; a requirement with no covering location is recorded as [TRACE-GAP: <id>]. The per-check traceability (requirement → check ID → implementing test class) lives in ../29119-deterministic-checks.md; this section is the group-level roll-up. Version 2.0 extends the matrix to the classroom scope (FR-LAN, FR-CLIENT, FR-ADMIN) and the promoted UX requirements.

## 8.2	8.2 Functional-Requirement Coverage Matrix

| FR group | Requirements | Covering test locations (folders in tests/OgmaLibrary.Tests unless noted) |
| --- | --- | --- |
| LIB | FR-LIB-001…007 | Ingestion (pipeline, discovery, incremental rescan, scan health, unavailable flag, jobs); Catalogue/BookIdentityServiceTests; Tests.Ui/ScanProgressTests |
| CAT | FR-CAT-001…007 | Catalogue (read model, schema, smart shelves incl. Phase15SmartShelfPerformanceTests); Tests.Ui/CatalogueGridTests. FR-CAT-007 Work/Edition is V2 — not implemented, no tests: [TRACE-GAP: FR-CAT-007] (accepted, V2 scope) |
| META | FR-META-001…008 | Metadata (ISBN detection, providers, confidence merge, apply, write-back, rate limiting, health dashboard); Tests.Ui/HealthDashboardRenderTests |
| READ | FR-READ-001…015 | Reader (session, navigation, cache, in-doc search, annotations, progress); Pdf/PdfiumAdapterPasswordTests; Ocr; Tests.Ui/ReaderViewRenderTests, ShellReaderNavigationTests. FR-READ-012 split view is V2 — not implemented: [TRACE-GAP: FR-READ-012] (accepted, V2 scope) |
| SEARCH | FR-SEARCH-001…006 | Search (FTS, semantic, hybrid, match location, index manager, extraction, embeddings); Tests.Ui/SearchViewModelTests |
| AI | FR-AI-001…011 | Ai (gateway, contract, adapters, payload preview, privacy center, recommendation and reading-plan pipelines, Phase-13 eval harness); Privacy/EmbeddingErasureTests. FR-AI-008 answer mode is a deliberate V2 stub (AdvisorService throws NotImplementedException): [TRACE-GAP: FR-AI-008] (accepted, V2 scope) |
| LAN | FR-LAN-001…010 | LanHost (endpoints, cert provisioning, path validation, address policy, mDNS, load smoke, persistence/audit, host-sharing view model) |
| CLIENT | FR-CLIENT-001…013 | ClassroomClient (connection, join parsing, trust store, offline cache, sync, private repository, profiles, host HTTP client); Tests.Ui/StudentSmartSearchViewModelTests |
| ADMIN | FR-ADMIN-001…013 | SchoolAdmin (AI proxy, policy, enrollment, usage dashboard, history management, DPIA screening, answer grounding, catalogue service); Tests.Ui/SchoolAdminPanelRenderTests |
| UX | FR-UX-001…008 | Tests.Ui (skeleton/empty/error states, icon catalogs, navigation, render tests); pseudolocale checks for FR-UX-004. FR-UX-003 command palette and FR-UX-006 in-app help lack dedicated automated coverage: [TRACE-GAP: FR-UX-003], [TRACE-GAP: FR-UX-006] — resolve during Phase 21 QA |
| EXT | FR-EXT-001…003 | Extension points asserted internal-only for now (ExtensionPoints_AreInternal_In_Phase, OcrExtensionPoint_IsInternal_In_Phase in the architecture suite). Public SDK tests are Phase 23 scope: [TRACE-GAP: FR-EXT-001..003] (accepted, Phase 23) |

## 8.3	8.3 Verifiability-Constrained Requirements

Two requirements carry SRS [VERIFIABILITY-FAIL] tags because their quality dimension is a judgement call; automated coverage asserts only the deterministic structural sub-claim:

- FR-AI-003 — each ranked card contains book identity, explanation, and confidence, and references only books in the user's collection (RecommendationPipelineTests); relevance itself is not gated. The Phase-13 evaluation harness (Phase13EvaluationHarnessTests, tests/evaluation/phase-13/ with queries.json and run-eval.ps1/.sh) tracks relevance as a scored trend, not a pass/fail gate.

- FR-AI-007 — plan structure (sequence, rationale, estimated difficulty, checkpoints) asserted by ReadingPlanPipelineTests; pedagogical soundness not gated.

## 8.4	8.4 Key NFR Coverage

| NFR family | Covering locations | Note |
| --- | --- | --- |
| NFR-OGMA-001…007 | Benchmark estate (Section 4) | Trend-only until Phase 20 |
| NFR-OGMA-008/009 | Reader/Phase09AnnotationTests, Ingestion/JobManagementTests, Ocr/OcrJobQueueServiceTests | Automated, green |
| NFR-PROD-001 | Architecture egress tests; AiDisabledProvider default; classroom offline degradation | Automated, green |
| NFR-PROD-005…011, 013, 014 | Per Section 5.3 table | Automated where implementable today |
| NFR-PROD-006 | None possible — telemetry not built | Phase 23 |
| NFR-PROD-012 (signing half) | None — no packaging in repo | Phase 22 |

## 8.5	8.5 Open Trace Gaps Summary

Accepted V2/phase-scoped gaps: FR-CAT-007, FR-READ-012, FR-AI-008, FR-EXT-001..003. Gaps to close in Phase 21 QA: FR-UX-003, FR-UX-006. Evidence gaps (not coverage gaps): all NFR performance budgets (Phase 20), NFR-PROD-006 (Phase 23), NFR-PROD-012 signing (Phase 22). Each appears with owner and deadline in the Phase 06 go-live readiness register.

\newpage

# 9	9. Test Plan for the Unbuilt Phases (19–23)

Phases 00–18 are implemented and covered by the estate in Sections 1–3. Phases 19–23 are planned and not started (docs/plans/grand-plan/phase-19/ through phase-23/, each marked "Not started"). This section is their forward test plan: entry criteria, test activities, tooling, environments, and exit criteria per phase. Estimates come from the grand-plan phase READMEs.

## 9.1	9.1 Phase 19 — Security Hardening & Privacy/Compliance (3 engineer-weeks)

Entry criteria.

- The one open functional failure (HealthDashboardTests.BatchEnrichment_2000Books_CompletesWithRetry) resolved — no security pass starts on a red suite.

- The NU1903 restore blocker (SQLitePCLRaw.lib.e_sqlite3 2.1.10, GHSA-2m69-gcr7-jv3q) resolved by dependency bump, since a vulnerability-audit failure is itself Phase 19 subject matter.

- Threat-model scope agreed: LAN host inbound surface (highest-risk new asset), untrusted-PDF parsing, credential storage, update trust chain, classroom minors' data.

Test activities and tooling.

- SAST baseline in CI on both OS runners: CodeQL for C# (or owner-approved equivalent), plus dotnet list package --vulnerable as a per-PR audit job. Every finding triaged to fix, accepted-risk record, or false positive — zero unreviewed findings.

- Fuzz/abuse tests against the LAN host: malformed range requests, path-traversal attempts against LanBookFileResolver (extending LanBookFileResolverTests), unauthenticated endpoint probes, session-revocation races.

- Untrusted-PDF isolation tests: malformed and adversarial PDFs through the PDFtoImage/PdfPig paths asserting the parse failure is contained per-file (extends the golden corpus with hostile fixtures).

- At-rest encryption verification for provider secrets and student data once implemented; CTRL-OGMA control-by-control verification with a recorded verdict per control.

- DPIA execution for classroom processing of minors' data (screening service already exists — SchoolDpiaScreeningServiceTests; Phase 19 produces the assessed document).

Environment. CI runners (windows-latest, macos-latest) plus one analyst workstation; no reference hardware needed.

Exit criteria. SAST job green and required in branch protection; zero open high/critical findings without an owner-signed acceptance; all CTRL-OGMA controls verified with recorded verdicts; hostile-fixture corpus merged and green; DPIA signed by the owner.

## 9.2	9.2 Phase 20 — Performance Engineering & Reliability (3 engineer-weeks)

Entry criteria.

- Physical W-REF-01 and M-REF-01 machines (or owner-approved equivalents recorded in ADR-0020) procured and imaged per docs/governance/REFERENCE-HARDWARE.md.

- Benchmark harness implements the exact measurement definitions in Section 4.2, one command per budget.

- Seed-pinned corpora (gc-perf-2000, 500-book scene, 50,000-item V1 corpus) generated and manifest-verified.

Test activities and tooling.

- Formal acceptance runs of NFR-OGMA-001…007 on W-REF-01 (binding) and M-REF-01 (recorded), full distributions filed under docs/benchmarks/phase-20/ with commit + seed + machine ID.

- V1 scale runs (NFR-PROD-002/003/004) on the 50,000-item corpus.

- LAN concurrency load tests promoting LanHostLoadSmokeTests to a sized profile: 30 concurrent classroom clients streaming (classroom-sized load), session churn, revocation under load.

- Reliability soak: 24-hour scripted scan/index/read loop asserting no memory growth beyond an agreed ceiling and no UI stall > 100 ms (NFR-PROD-005 instrumentation).

Exit criteria. Every NFR-OGMA budget passes on W-REF-01 or carries an owner-signed, time-boxed waiver; G3 and G4 flip from trend to formally passed; results recorded in docs/qa/BETA-GATES-STATUS.md; CI perf jobs promoted from trend to hard gates.

## 9.3	9.3 Phase 21 — Accessibility, Full i18n & Comprehensive QA (4 engineer-weeks)

Entry criteria. Phase 20 gates closed; es/it/de string freeze declared.

Test activities and tooling.

- Automated axe-style accessibility checks integrated into the headless UI suite (Avalonia accessibility peers asserted for name/role/state per WCAG 2.2 SC 4.1.2), plus contrast assertions (SC 1.4.3) against both themes.

- Manual screen-reader passes: NVDA on Windows, VoiceOver on macOS, over every core flow (setup, browse, open, read, annotate, search) with recorded scripts and verdicts; keyboard-only walkthrough per FR-UX-005 (no trap, visible focus per SC 2.4.11).

- Localization QA: es/it/de resource completeness gates (resx parity check), pseudolocale expansion tests, runtime language-switch test extended to 5 languages (FR-UX-004).

- Close the two UX trace gaps: automated coverage for FR-UX-003 (command palette) and FR-UX-006 (offline help).

- Golden-corpus E2E sign-off run on built binaries, both platforms; G1 live WebView round-trip closed here.

Exit criteria. WCAG 2.2 AA verdict recorded per flow with zero blocking failures; 5-language resource parity at 100%; E2E suite green on both platforms; [TRACE-GAP: FR-UX-003] and [TRACE-GAP: FR-UX-006] closed.

## 9.4	9.4 Phase 22 — Packaging, Signing & Store Submission (3 engineer-weeks)

Entry criteria. Phase 21 exit; signing certificates provisioned (Authenticode + Apple Developer ID) in secure key custody; packaging configuration authored per the Phase 06 deployment guide (none exists in the repo today).

Test activities.

- Install/uninstall tests on clean Windows 10 22H2, Windows 11, macOS 13 VMs plus the physical reference machines: clean install launches; uninstall removes application files and preserves the user library folder.

- Update-path tests on a staging Velopack feed: N−1 → N delta update applies; signature verification rejects a tampered descriptor and a tampered package (CTRL-OGMA-012/013 oracles).

- Rollback drill: re-point staging channel to previous release; verify auto-update pulls the older build forward; migration backup-restore exercised end-to-end.

- Store-pipeline validation: MSIX passes Windows App Certification Kit; DMG notarization succeeds; Mac App Store build passes App Review technical validation.

- G5–G8 formal gate runs recorded against the release-candidate build.

Exit criteria. All packaging targets produced from one pipeline and installed successfully on all test images; tamper tests fail closed; rollback drill recorded; G2 formally closed; NFR-PROD-012 signing evidence recorded.

## 9.5	9.5 Phase 23 — Beta, Launch & Post-Launch Operations + Extension SDK (3 engineer-weeks + soak)

Entry criteria. G1–G8 all formally green in docs/qa/BETA-GATES-STATUS.md; go-live readiness register (Phase 06) shows no blocked dimension; telemetry opt-in surface implemented and verified to transmit nothing by default.

Test activities.

- Beta soak ≥ 2 weeks on the Beta channel with SLO monitoring: update-success ≥ 99.0%, crash-free ≥ 99.5%, release-host ≥ 99.9%, median update download ≤ 8 s at 25 Mbps.

- Incident drills: one signing-key-compromise tabletop and one malicious-update drill against the staging feed, following the Phase 06 runbook; timing measured against severity response targets.

- Extension SDK contract tests: public plugin interfaces (metadata, export, OCR, AI provider) get their own contract suites; FR-EXT trace gaps closed; every extension egress path asserted to route through the gateway privacy tiers.

Exit criteria. Soak completes with all SLOs inside budget or a recorded, owner-accepted exception; both drills executed with post-drill runbook updates; SDK contract suites green; owner signs the launch decision record.

## 9.6	9.6 Cross-Phase Rules

- Every new test family lands in ../29119-deterministic-checks.md with check IDs before its phase exits.

- No phase exit is declared on assertion alone: each exit criterion names its evidence artifact (benchmark file, gate-status entry, signed DPIA, drill record).

- The go-live readiness register and Section 7 gate table are updated in the same change as any phase exit.

# Kaizen refresh - 2026-09-10

Refresh status: Applied local remediation and current-source updates. Visual/render/browser inspection was skipped at the requester's direction and is NOT ASSESSED.

Source: docs/references/Ogma-Library_TestStrategy_v2.1_2026-08-13.docx; repository head at evidence capture: e2be72fb332e

## Current-source requirements, design, and test update

Current automated baseline: 42 architecture, 955 core, and 163 UI tests (1,160 total); shelf3d typecheck/build/performance baseline was green.

Keep release, PDF containment, signing, platform/accessibility, and reviewer evidence open until directly observed.

## Design-system decision

Preserve the source document's existing typography, spacing, colour, and table styles. No new primary typeface is introduced in this no-visual-QA cycle; no visual quality claim is made.

## Operational control

Do not promote on automated green tests alone; require artifact hashes, signing evidence, rollback evidence, and supported-runtime proof.

## Authoritative currentness register

| ID | Source | Version/date | Primary URL | Adoption decision |
| --- | --- | --- | --- | --- |
| DR-WCAG-22 | WCAG 2.2 | W3C Recommendation, 2024-12-12 | https://www.w3.org/TR/WCAG22/ | Retain; review 2026-10-10 |
| DR-ASVS-5 | OWASP ASVS | stable v5.0.0, 2025-05 | https://github.com/OWASP/ASVS/releases | Retain stable release; review 2026-10-10 |
| DR-SSDF-11 | NIST SSDF | v1.1, 2022-02-03; updated 2022-11-29 | https://www.nist.gov/publications/secure-software-development-framework-ssdf-version-11-recommendations-mitigating-risk | Retain; review 2027-09-10 |
| DR-OPENAPI-311 | OpenAPI | 3.1.1, 2024-10-24; newer official entries exist | https://spec.openapis.org/oas/v3.1.1.html | Pin per project compatibility; review 2026-10-10 |
| DR-PHP-SUPPORT | PHP supported versions | official support table accessed current page | https://www.php.net/supported-versions.php | Require supported branch; review 2026-10-10 |
| DR-MYSQL-LTS | MySQL releases | 8.4 LTS line | https://dev.mysql.com/doc/refman/8.4/en/mysql-releases.html | Candidate target only after rehearsal; review 2026-10-10 |
| DR-MODEL | Official model releases | GPT-6 Astra and GPT-5.6 pages accessed 2026-09-10 | https://openai.com/index/gpt-6-astra/ | Retain pins; runtime/account catalogue NOT ASSESSED |

## Integrity limits

Current official source pages were consulted on 2026-09-10; stale or ambiguous claims are not admitted as release proof.

The local Codex model-policy check reports root-policy drift. No repair was applied; actual runtime/account model availability is NOT ASSESSED.

Finance controls, live database evidence, legal/privacy approval, production artifact scans, reviewer sign-off, and other product-specific open gates remain open unless the evidence above explicitly closes them.

This appendix updates requirements and design/test intent; it does not certify production readiness.